**{Project\_Logo} (**[**Free online logo maker**](https://www.google.com/search?client=firefox-b-1-d&q=free+logo+maker)**)**

**ShockWave**

**Team Members**

|  |  |  |
| --- | --- | --- |
| **Name** | **Email** | **Phone Number** |
| John Burke | [86burke@gmail.com](mailto:86burke@gmail.com) | (713)295-5721 |
| Anderson Igben | [Andersonigben@gmail.com](mailto:Andersonigben@gmail.com) | (832) 983-9598 |
| Ali Chunawala | [Amchunawala53@gmail.com](mailto:Amchunawala53@gmail.com) | (832) 716-3543 |
| Stanislav Kuzmin | sgkuzmin@gmail.com | (832) 217-4352 |

**Background**

* We are going to access earthquake data from USGS
* Look for more detailed resources
* Possible create a timeline
* Look at other resources
* Japan, Indonesia, USA

**Motivation**

We need to get an A in this class

**Questions to answer**

* Plot the earthquake locations
* Plot magnitudes of the earthquakes
* Show the magnitudes compared to location
* Show collation of earthquakes around the ring of fire

**Tools/Modules to use**

* Python
* Pandas
* Matplotlib
* NumPy
* SciPy
* etc.

**Data sets to use**

* USGS
* <stan hunt down additional sources> (json, api)

**Tasks Breakdown**

* Student 1: Collect/Clean the data.
* Student 2: Dashboard and ….
* Student 3: Visualization and ….
* Student 4: Presentation and … .

**Tasks and timeline**

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Date** | **Task** | **Notes** |
| **1** | **8/22** | Project Work |  |
| **2** | **8/23** | Project Work |  |
| **3** | **8/24** | Project proposal |  |
| **4** | **8/25** | Code development |  |
| **5** | **8/26** | Code development |  |
| **6** | **8/27** | Code development |  |
| **7** | **8/28** | Create Visualizations |  |
| **8** | **8/29** | Code development |  |
| **9** | **8/30** | Code development |  |
| **10** | **8/31** | Code development |  |
| **11** | **9/1** | Code development |  |
| **12** | **9/2** | Create Visualizations |  |
| **13** | **9/3** | Create Visualizations |  |
| **14** | **9/4** | Presentation prep |  |
| **15** | **9/5** | Mock Presentation |  |
| **16** | **9/6** | Finalize the project |  |
| **17** | **9/7** | PROJECT PRESENTATION |  |
|  |  |  |  |

**Presentation**

Divide your presentation steps to tasks and assign it to members.

Suggested by:  
Khaled Karman